| Environmental Review Tribunal |  |
| --- | --- |
| Tribunal de l’environnement |  |

| ISSUE DATE: | April 23, 2020 | CASE NO.: | 11-061 11-144 |
| --- | --- | --- | --- |

| PROCEEDING COMMENCED UNDER section 140(1) of the Environmental Protection Act, R.S.O. 1990, c. E.19 |
| --- |
| Appellant: | See Appendix 1 - Appellant List (11-061) |
| Respondent: | Director, Ministry of the Environment, Conservation and Parks |
| Subject of appeal: | Order to carry out work and provide financial assurance with respect to the Mud Lake Waste Disposal Site |
| Reference No.: | 6248-8GRHU2 |
| Property Address/Description: | Mud Lake Waste Disposal Site |
| Municipality: | City of Kenora |
| Upper Tier: | Kenora District |
| ERT Case No.: | 11-061 |
| ERT Case Name: | Dea v. Ontario (Environment, Conservation and Parks) |

| PROCEEDING COMMENCED UNDER section 140(1) of the Environmental Protection Act, R.S.O. 1990, c. E.19 |
| --- |
| Appellant: | See Appendix 2 - Appellant List (11-144) |
| Respondent: | Director, Ministry of the Environment, Conservation and Parks |
| Subject of appeal: | Order to carry out work and provide financial assurance with respect to the Margach Waste Disposal Site |
| Reference No.: | 8301-8HFPUQ |
| Property Address/Description: | Margach Waste Disposal Site |
| Municipality: | City of Kenora |
| Upper Tier: | Kenora District |
| ERT Case No.: | 11-144 |
| ERT Case Name: | OfficeMax Incorporated v. Ontario (Environment, Conservation and Parks) |

| APPEARANCES: |
| --- |
| Parties | Counsel |
| AbiBow Canada Inc. AbitibiBowater Inc. Abitibi-Consolidated Company of Canada | Tyson Dyck |
| Alain Grandmont David J. Paterson Jacques P. Vachon Pierre Rougeau William G. Harvey | Zachary Silver and Alexandria Pike |
| Allen Dea |  |
| OfficeMax Incorporated | Jennifer Fairfax and Patrick Welsh |
| Director, Ministry of the Environment, Conservation and Parks | Justin Jacob and Hayley Valleau |
| HEARD: | April 16, 2020 by teleconference |
| ADJUDICATORS: | Maureen Helt, Acting Associate Chair Helen Jackson, Member |

PROCEDURAL ORDER

Background

- On May 13, 2011, the Director, Ministry of the Environment, now Ministry of the Environment, Conservation and Parks (“MECP”) issued Director’s Order No. 6248-8GRHU2 (also referred to as “DO-1”) in relation to the Mud Lake Waste Disposal Site in Kenora.  On August 16, 2011, the Director issued Director’s Order No. 8301-8HFPUQ (also referred to as “DO-2”) in relation to the Margach Waste Disposal Site, also in Kenora.  These two Director’s Orders have similar parties and issues.  The parties listed in Appendix 1 appealed DO-1, and the parties listed in Appendix 2 appealed DO-2 to the Environmental Review Tribunal (“Tribunal”) pursuant to s. 140(1) of the Environmental Protection Act (“EPA”).

- In late 2011, at the joint request of the parties, the Tribunal stayed the financial assurance items and approved interim amendments to the Director’s Orders pending the outcome or final resolution of the appeals.  The Tribunal also granted a series of adjournments to permit ongoing settlement discussions between the parties.

Case Management

- At the last status update teleconference on January 27, 2020,  the appellants advised that the monitoring and reporting work required by the Interim Orders is being undertaken and that the waste disposal sites are both in stable condition.  This was confirmed by the Director.  The Director further confirmed there was no risk of environmental harm.  The Tribunal scheduled a two-day pre-hearing conference on June 24 and 25, 2020 to address both waste disposal sites.

- On April 16, 2020, the parties attended for a further status update teleconference. The parties advised that as a result of the ongoing COVID-19 situation, while the appellants have completed their review and developed a proposal, which was submitted to the MECP on March 24, 2020, the MECP has not yet had sufficient time to review and provide feedback to the appellants. The MECP explained the delay is a result of the current pandemic and the issuance of the Declaration of Emergency by the government on March 17, 2020. The MECP anticipates it will be in a position to provide the appellants with their review of the proposal by June 1, 2020.

- The parties jointly requested that the dates established for the pre-hearing conference in the previous Procedural Order, namely June 24-25, 2020, be vacated and a date be set in early July, 2020 for a further status update teleconference.

- The Tribunal agrees that it is appropriate under the circumstances to vacate the dates set out in any previous Procedural Order and makes the following Order.

ORDER

- The Tribunal orders that:

- A teleconference is scheduled for July 9, 2020 at 10 a.m. The parties are to provide an update on:

    - The scope of the technical work that needs to be completed to ensure a final resolution in regards to both waste disposal sites;

    - The legal issue with respect to the apportionment of responsibility amongst the appellants; and

    - Mutually agreeable dates for scheduling a pre-hearing conference for both matters.

- The pre-hearing dates of June 24-25, 2020 set out in the Procedural Order dated February 3, 2020, and the deadline for providing the 120 m landowner list by April 23, 2020 are hereby vacated.

Adjournments Granted

Procedural Directions Ordered

“Maureen Helt”

MAUREEN HELT

ACTING ASSOCIATE CHAIR

“Helen Jackson”

HELEN JACKSON

MEMBER

Appendix 1 – Appellant List (11-061)

Appendix 2 – Appellant List (11-144)

If there is an attachment referred to in this document,

please visit www.elto.gov.on.ca to view the attachment in PDF format.

Environmental Review Tribunal

A constituent tribunal of Environment and Land Tribunals Ontario

Website: www.elto.gov.on.ca  Telephone: 416-212-6349  Toll Free: 1-866-448-2248

Appendix 1

Appellant List (11-061)

| Appellant Name | File No. |
| --- | --- |
| AbiBow Canada Inc. | 11-058 |
| AbitibiBowater Inc. | 11-059 |
| Abitibi-Consolidated Company of Canada | 11-060 |
| Allen Dea | 11-061 |
| Alain Grandmont | 11-062 |
| William G. Harvey | 11-063 |
| David J. Paterson | 11-064 |
| Pierre Rougeau | 11-065 |
| Jacques P. Vachon | 11-066 |
| OfficeMax Incorporated | 11-074 |

Appendix 2

Appellant List (11-144)

| Appellant Name | File No. |
| --- | --- |
| OfficeMax Incorporated | 11-144 |
| AbitibiBowater Inc. | 11-146 |
| AbiBow Canada Inc. | 11-147 |
| Abitibi-Consolidated Company of Canada | 11-148 |
| Pierre Rougeau | 11-149 |
| David J. Paterson | 11-150 |
| Allen Dea | 11-151 |
| Jacques P. Vachon | 11-152 |
| William G. Harvey | 11-153 |
| Alain Grandmont | 11-154 |